## Slide 1: UltiPro Timeline
Sep | Oct | Nov | Dec | Jan | Feb | Mar | Apr | May | Jun | Jul | Aug | Sept | Oct | Nov | Dec
Go-live
1st Pay Jan 5
Testing
Training
Testing
Training
Go-live Date TBD
1st Pay: Week of June 5
Setup
Data Cleanup
Data Conversion (from old system to new)
Phase 1: THQ including
Jackson's Point & officers
assigned to THQ;
Excluding CFOT and
Booth University
Phase 2: Prairies, NFLD and
all remaining officers;
Excluding NRO
Phase 3: All remaining
divisions and NRO
Go-live
Zone
Testing
Training
Data Conversion (from old system to new)
1
2
3